# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Date

15 February 2026

Team ID

LTVIP2026TMIDS89471

Project Name

SB Works – FreelanceFinder Using MERN Stack

Maximum Marks

5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User registration (Freelancer/Client) with email & password | 2 | High | All Members |
| Sprint-1 | Login | USN-2 | Secure login using JWT authentication | 1 | High | All Members |
| Sprint-1 | Dashboard | USN-3 | View available projects in dashboard. | 3 | High | Frontend Team |
| Sprint-2 | Property Management | USN-4 | Clients can add, update, delete projects. | 5 | High | Backend Team |
| Sprint-2 | Booking System | USN-5 | Freelancers can submit and manage proposals | 4 | High | Backend Team |
| Sprint-3 | Admin Approval | USN-6 | Real-time chat between client and freelancer | 3 | Medium | Backend Team |
| Sprint-3 | UI Enhancement | USN-7 | Admin approval & user management system | 2 | Medium | Frontend Team |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12. | 5 Days | 10 Feb 2025 | 14 Feb 2025 | 12 | 14 Feb 2025 |
| Sprint-2 | 9 | 5 Days | 15 Feb 2025 | 19 Feb 2025 | 9 | 19 Feb 2025 |
| Sprint-3 | 9 | 3 Days | 20 Feb 2026 | 22 Feb 2025 | 9 | 22 Feb 2025 |

### Velocity:

For a 10-day sprint duration with a total of 20 story points completed, the average velocity per day is calculated as:

Average Velocity = Total Story Points / Sprint Duration
Average Velocity = 21 / 10 = 2.1 story points per day

### Burndown Chart:

A burndown chart represents the remaining work (story points) versus time during the sprint.

In SB Works project:

- The ideal burndown line decreases steadily from total story points to zero.

- The actual progress closely followed the ideal trend.

- All planned tasks were completed within sprint timelines.

This shows proper sprint planning, task distribution, and teamwork.